ENGINEERING PROPOSAL

Dynamic Skeleton Loader

Per-theme skeleton templates with a draft/promote lifecycle, replacing the embedded-literal SkeletonBuilder pattern

Applies to: BEJSON CMS / NewAgent CMS (shared codebase lineage)

Elton Boehnen  ·  boehnenelton2024@gmail.com  ·  boehnenelton2024.pages.dev  ·  github.com/boehnenelton

# 1. Executive Summary

Skeleton HTML currently lives in two places that must be hand-kept in sync: string literals baked into the SkeletonBuilder class inside <CMS>_Publisher.py, and the actual files under resources/templates/*.html that the renderer reads at build time. The literals are authoritative -- a force=True regen route overwrites the files from them -- so any edit made only on disk is silently destroyed the next time that route fires.

This is not a hypothetical. It was lived directly during the BEHTML theme rebuild: seven skeletons had to be edited twice -- once in the Python literal, once on disk -- and reconciled by hand to avoid exactly this loss. That rebuild is the case study this proposal generalizes from.

The fix: delete the embedded literals entirely. Skeletons live only as files, one set per theme folder, loaded through a small SkeletonLoader library with theme fallback, tag-contract validation, and an explicit draft -> diff -> promote workflow instead of "edit and hope." A BEJSON 104a registry tracks what exists, what it requires, and what state it's in -- a Single Source of Truth for templates, mirroring the same discipline System Development Policy §10 already mandates for data schemas.

Net effect: one source of truth instead of two, a real preview-before-commit loop, automatic detection of a skeleton missing a tag the renderer needs, and support for a theme whose markup -- not just its CSS -- genuinely needs to differ.

# 2. Problem Statement

## 2.1 Two sources of truth for the same content

SkeletonBuilder.build_global_skeleton() (and six sibling methods) hold the full HTML of each skeleton as a Python triple-quoted string. self._write_file() writes that string to resources/templates/<Name>_Skeleton.html only if the file is missing, or unconditionally when the builder is constructed with force=True. The /publish/regen route does exactly that: SkeletonBuilder(force=True).build_all_skeletons(). Whoever edits the on-disk file directly (the obvious, discoverable place to edit an HTML template) has no signal that their edit is one click away from being wiped.

## 2.2 No per-theme markup, only per-theme CSS

"Theme" today means "which .css file is copied to style.css." The skeleton markup is identical regardless of which theme is active. Rules that require an actual DOM change -- a different octal-lane split, a different card structure, a section that only makes sense under one theme's visual language -- have no home. The BEHTML rebuild worked around this by editing the one shared skeleton set to suit BEHTML specifically, which means dark.css and light.css are now riding markup that was designed for a third theme, patched back into compatibility by hand rather than by design.

## 2.3 No tag contract, no validation

Each skeleton depends on a specific set of {{tag}} placeholders being present for the renderer's string-replace pass to do anything (e.g. Global_Skeleton.html needs main_content_injection, sidebar_categories, rel_prefix, current_year, and others). Nothing enforces this. A typo, an accidental deletion during an edit, or a copy-paste from the wrong skeleton produces a page that silently renders with an unreplaced {{tag}} literally visible in the output, or a blank section -- discovered only by looking at the published site.

## 2.4 No draft/compare/rollback loop

Every edit is live at the next publish. There is no way to stage a change, diff it against what's currently live, and only then commit it. For a solo developer shipping to a real audience, that means every skeleton edit is done directly against production markup with no rehearsal step.

## 2.5 This violates the project's own Single Source of Truth policy

System Development Policy §10.1 requires exactly one canonical registry for any persisted structured data, with application code resolving fields by name rather than duplicating field lists. A skeleton file's content is exactly this kind of structured, named artifact -- it should not exist as an un-registered, duplicated string with no manifest, for the same reason a database entity isn't allowed to.

# 3. Proposed Architecture

## 3.1 Directory layout

resources/

        templates/

          _factory/                    <- read-only, ships with the app

            default/

              Global_Skeleton.html

              Article_Skeleton.html

              Home_Skeleton.html

              Category_Skeleton.html

              Author_Skeleton.html

              App_Skeleton.html

              Apps_Feed_Skeleton.html

          default/                     <- shared markup, used by any theme

            Global_Skeleton.html       <- that doesn't override a given file

            ... (same 7 files)

          behtml/                      <- optional per-theme override folder

            Global_Skeleton.html       <- only the files that genuinely differ

            Home_Skeleton.html            need to exist here

          <theme>/*.draft.html         <- in-progress edits, never read live

        styles/

          behtml.css

          dark.css

          light.css

        skeleton_registry.bejson       <- BEJSON 104a manifest (SS3.2)

Resolution order for SkeletonLoader.get(theme, name): resources/templates/<theme>/<name>.html if it exists, else resources/templates/default/<name>.html. This matches today's actual behavior (one shared markup set) as the zero-effort default, while making a genuine per-theme override a matter of dropping one file in the theme's folder -- no code change, no duplicated literal.

## 3.2 Registry schema (BEJSON 104a)

One SkeletonRegistry row per (theme, skeleton_name) pair. required_tags is a JSON-encoded array so a validator can check a candidate file's content against it before that file is ever promoted to live.

{

        "Format": "BEJSON",

        "Format_Version": "104a",

        "Records_Type": ["SkeletonRegistry"],

        "Fields": [

          {"name": "registry_uuid",     "type": "string"},

          {"name": "skeleton_theme",    "type": "string"},

          {"name": "skeleton_name",     "type": "string"},

          {"name": "skeleton_path",     "type": "string"},

          {"name": "skeleton_status",   "type": "string"},

          {"name": "skeleton_version",  "type": "integer"},

          {"name": "required_tags",     "type": "array"},

          {"name": "content_checksum",  "type": "string"},

          {"name": "last_promoted_at",  "type": "string"}

        ],

        "Values": [

          [

            "reg_global_behtml",

            "behtml",

            "Global_Skeleton",

            "behtml/Global_Skeleton.html",

            "live",

            3,

            ["main_content_injection", "sidebar_categories", "rel_prefix",

             "custom_nav_links", "social_media_links", "current_year",

             "site_title", "page_title", "seo_description"],

            "8f3a1c9e2b4d6f7a1e5c8b3d2a9f4e6c",

            "2026-08-23T21:14:00Z"

          ]

        ]

      }

## 3.3 SkeletonLoader library

New file: lib_bejson_<Family>_cms_skeletons.py (family matches whichever CMS this ships in -- BEJSONCMS or NewAgentCMS -- per Library Immutability: this is an app-owned family library, not a Core library, so it can be iterated on freely). Read-heavy, mtime-checked cache so a hand-edit to a live file is picked up on the next request without a server restart, but repeated calls in the same publish run don't re-stat the filesystem needlessly.

class SkeletonLoader:

          def __init__(self, templates_root, registry_path):

              self.templates_root = templates_root

              self.registry = SkeletonRegistry(registry_path)

              self._cache = {}  # (theme, name) -> (mtime, content)

       

          def _resolve_path(self, theme, name):

              themed = os.path.join(self.templates_root, theme, f"{name}.html")

              if os.path.exists(themed):

                  return themed

              return os.path.join(self.templates_root, "default", f"{name}.html")

       

          def get(self, theme, name):

              path = self._resolve_path(theme, name)

              mtime = os.path.getmtime(path)

              cached = self._cache.get((theme, name))

              if cached and cached[0] == mtime:

                  return cached[1]

              with open(path, encoding="utf-8") as f:

                  content = f.read()

              self._cache[(theme, name)] = (mtime, content)

              return content

       

          def validate(self, theme, name, content=None):

              """Returns a list of missing {{tag}} placeholders -- empty

              list means the file satisfies its registered contract."""

              content = content if content is not None else self.get(theme, name)

              required = self.registry.get_required_tags(theme, name)

              return [t for t in required if f"{{{{{t}}}}}" not in content]

       

          def save_draft(self, theme, name, content):

              path = self._resolve_path(theme, name) + ".draft"

              with open(path, "w", encoding="utf-8") as f:

                  f.write(content)

              return path

       

          def diff_draft(self, theme, name):

              live_path = self._resolve_path(theme, name)

              draft_path = live_path + ".draft"

              if not os.path.exists(draft_path):

                  return None  # nothing staged

              with open(live_path, encoding="utf-8") as f:

                  live_lines = f.readlines()

              with open(draft_path, encoding="utf-8") as f:

                  draft_lines = f.readlines()

              return list(difflib.unified_diff(

                  live_lines, draft_lines,

                  fromfile=f"{name} (live)", tofile=f"{name} (draft)"))

       

          def promote(self, theme, name):

              live_path = self._resolve_path(theme, name)

              draft_path = live_path + ".draft"

              if not os.path.exists(draft_path):

                  return False, "No draft staged for this skeleton."

              with open(draft_path, encoding="utf-8") as f:

                  content = f.read()

              missing = self.validate(theme, name, content)

              if missing:

                  return False, f"Refusing to promote -- missing tags: {missing}"

              self._backup_current(theme, name)  # timestamped copy, never deleted

              with open(live_path, "w", encoding="utf-8") as f:

                  f.write(content)

              os.remove(draft_path)

              self._cache.pop((theme, name), None)

              self.registry.bump_version(theme, name)

              return True, f"Promoted {name} for theme '{theme}'."

Illustrative skeleton, not a drop-in file -- final version needs the project's own error-handling conventions, atomic-write helpers from lib_bejson_Core_bejson_core.py, and RELATIONAL_ID bookkeeping per file header policy.

## 3.4 CLI integration (<cms>-manage.py)

A new skeleton subcommand group, following the existing argparse structure already used for page/author/category/etc:

p_skel = subparsers.add_parser("skeleton")

      skel_sub = p_skel.add_subparsers(dest="skel_cmd")

       

      s_list = skel_sub.add_parser("list")

      s_list.add_argument("--theme")

       

      s_show = skel_sub.add_parser("show")

      s_show.add_argument("theme"); s_show.add_argument("name")

      s_show.add_argument("--draft", action="store_true")

       

      s_edit = skel_sub.add_parser("edit")   # opens $EDITOR on a draft copy,

      s_edit.add_argument("theme")           # creating one from live if absent

      s_edit.add_argument("name")

       

      s_diff = skel_sub.add_parser("diff")

      s_diff.add_argument("theme"); s_diff.add_argument("name")

       

      s_promote = skel_sub.add_parser("promote")

      s_promote.add_argument("theme"); s_promote.add_argument("name")

       

      s_discard = skel_sub.add_parser("discard")

      s_discard.add_argument("theme"); s_discard.add_argument("name")

       

      s_validate = skel_sub.add_parser("validate")

      s_validate.add_argument("--theme")

      s_validate.add_argument("--name")

       

      s_newtheme = skel_sub.add_parser("new-theme")

      s_newtheme.add_argument("theme")

      s_newtheme.add_argument("--from", dest="source_theme", default="default")

newagent-manage skeleton edit behtml Home_Skeleton opens the draft in $EDITOR, newagent-manage skeleton diff behtml Home_Skeleton shows exactly what would change, and newagent-manage skeleton promote behtml Home_Skeleton commits it only after re-validating the tag contract -- the same discipline the CLI guide already documents for page/author/category writes.

## 3.5 Publisher.py integration

Before -- direct file read from a single flat directory, identical for every theme:

def _read_skel(name):

          path = os.path.join(SKEL_DIR, f"{name}.html")

          with open(path, encoding="utf-8") as f:

              return f.read()

After -- routed through the loader, theme-aware, validated:

_loader = SkeletonLoader(SKEL_DIR, REGISTRY_PATH)

       

      def _read_skel(name):

          theme = _state.get("theme_name", "default")

          content = _loader.get(theme, name)

          missing = _loader.validate(theme, name, content)

          if missing:

              raise SkeletonContractError(

                  f"{name} for theme '{theme}' is missing required tags: {missing}")

          return content

SkeletonBuilder and its ~800 lines of embedded HTML are deleted outright once this lands -- there is no longer a code path that can silently overwrite a hand-edited file, because there is no longer a competing copy of the content anywhere but the file itself. /publish/regen becomes /publish/reset-theme, calling _loader.reset_to_factory(theme) -- a plain file copy from resources/templates/_factory/default/, never code.

# 4. Actionable Suggestions

1. Introduce the registry additively first.

Ship SkeletonRegistry.bejson + SkeletonLoader alongside the existing SkeletonBuilder, unused by the renderer yet. Zero risk to the live site while the scaffolding gets built and tested.

2. Populate required_tags by scanning current output, not by memory.

Regex-scan each existing resources/templates/*.html for {{tag}} occurrences and seed the registry from that -- guarantees the contract matches reality on day one instead of a hand-typed (and likely incomplete) list.

3. Cut over one skeleton at a time, not all seven at once.

Point _read_skel("Global") through the loader first, verify a real publish still renders correctly, then move the remaining six. Matches the project's own surgical-scope convention (SDP §7.1) and gives seven small, revertible steps instead of one large one.

4. Keep SkeletonBuilder present but dead for one release before deleting it.

A rollback path costs nothing to keep for a single release cycle and everything to not have if the cutover has a bug that only shows up under real traffic.

5. Default new theme markup to the shared /default/ folder, only override what changes.

Cloning behtml wholesale into its own folder when only Home_Skeleton actually diverges from dark/light means five files silently drift out of sync with future default-folder fixes. Per-file override, not per-theme wholesale copy.

6. Make validate() a pre-publish gate, not just a promote-time check.

A registered skeleton whose live file was hand-edited outside the draft flow (bypassing promote()) should still be caught -- run validate() across every registered skeleton immediately before a real publish, and refuse to publish with a clear per-file error list rather than shipping a broken page.

7. Normalize line endings before hashing for content_checksum.

Termux/Android editors and any desktop editor used interchangeably on the same file will produce LF/CRLF differences that are semantically identical but would falsely flag as drift. Normalize to LF before computing the checksum.

8. Route the CLI's skeleton edit through the same atomic-write helpers as everything else.

Draft/promote writes should use the project's existing temp-file + fsync + os.replace pattern from lib_bejson_Core_bejson_core.py, not a bare open("w") -- consistent with every other write path in the codebase.

9. Bump skeleton_version on every promote, never on a draft save.

A draft is not a change until it's promoted -- this mirrors the project's own Package Version discipline (SDP §3.3): the number should mean "this shipped," not "someone was working on it."

10. Treat the BEHTML rebuild as the acceptance test.

Once the loader is live, re-run the exact behtml/default split it should have used from the start (Home_Skeleton's per-theme divergence) as a smoke test -- if the new system can cleanly express what was just done by hand, it's solving the right problem.

# 5. Implementation Roadmap

| Phase | Deliverable | Key Tasks | Risk to Live Site |
| --- | --- | --- | --- |
| 0 | Registry + loader scaffolding | Write SkeletonRegistry.bejson schema, lib_bejson_<Family>_cms_skeletons.py, seed required_tags via regex scan of current files. | None -- unused by renderer yet. |
| 1 | Directory restructure | Move current resources/templates/*.html into resources/templates/default/. Copy the same set into resources/templates/_factory/default/ as the reset baseline. | None -- old flat path still exists until Phase 2 cuts over. |
| 2 | Cut over Global_Skeleton only | Point _read_skel("Global") through SkeletonLoader.get(). Real test publish. Verify byte-identical output vs. old path. | Low -- single file, easily reverted. |
| 3 | Cut over remaining 6 skeletons | Repeat Phase 2 per-file: Article, Home, Category, Author, App, Apps_Feed. | Low -- one file at a time, each independently verifiable. |
| 4 | Pre-publish validation gate | Wire loader.validate() across every registered skeleton into the main publish route; refuse to publish on any missing tag. | None -- purely additive safety check. |
| 5 | Draft/promote CLI | Add the skeleton subcommand group to <cms>-manage.py: list/show/edit/diff/promote/discard/new-theme. | None -- new commands, no change to existing render path. |
| 6 | BEHTML acceptance test | Split Home_Skeleton's BEHTML-specific markup into resources/templates/behtml/Home_Skeleton.html; confirm dark/light fall back to /default/ unchanged. | Low -- theme-scoped, other themes unaffected. |
| 7 | Delete SkeletonBuilder | Remove the class and all 7 embedded literals from <CMS>_Publisher.py once Phase 2-6 have run clean through one full publish cycle. | None -- dead code removal after cutover is proven. |

Each phase is independently shippable and revertible -- no phase requires the next one to already be live.

# 6. Risks & Open Questions

- Concurrent drafts: two admin sessions editing the same (theme, name) draft simultaneously will last-write-win. Low priority for a single-operator Termux/Android workflow, but worth a one-line "draft already exists, opened <timestamp>" warning in skeleton edit rather than silent overwrite.

- Factory reset must never touch a theme folder other than the one requested -- reset-theme("behtml") should not be able to accidentally wipe default/ or another theme's overrides.

- Registry drift: if a live file is hand-edited directly (bypassing draft/promote), content_checksum in the registry goes stale. A skeleton audit command ("skeleton validate --check-drift") should flag this explicitly rather than silently trusting the registry's last-known checksum.

- Migration of the _factory/default/ baseline itself needs a decision: frozen at the exact markup shipped with each CMS version (matching Library Immutability's treatment of Core libraries), or updated in lockstep with default/ -- recommend freezing per-version, since "reset to factory" implies a known-good baseline, not a moving target.

# 7. Summary

The current architecture has exactly the failure mode System Development Policy §10 already legislates against for data schemas, just applied to templates: two places holding the same content, one of them silently authoritative. The fix is the same shape as the policy's own fix for data -- one registry, one canonical source, application code (the loader) resolving by name instead of a second copy existing anywhere. The draft/promote lifecycle is the part that's new relative to anything else in the codebase: a real preview-before-commit step, on a class of file (rendered HTML) that has never had one.